Release checklist

Before Release

- Prepare the cards which are ready for release (Either mentioned in email or get from LK boards listed below):

  - https://ocean-holidays.leankit.com/board/303150095

  - https://ocean-holidays.leankit.com/board/519700054

  - https://ocean-holidays.leankit.com/board/519684908

  - https://ocean-holidays.leankit.com/board/534533461

- Confirm all the cards which are ready to release are implemented and tested well.

- Ensure all DB changes are confirmed which will not affect the LIVE system.

  - TABLES: NEW/OLD.

  - TABLE ALTERS: Verify All Alter statements on Tables

  - PROCEDURES/FUNCTIONS: NEW/OLD.

  - POST DEPLOYMENT: HAVE UPDATED DETAILS

  - MASTER DATA: All the Master data put in Post deployment

  - EDMX Update: EDMX Updated with latest DB Structure

  - VIEWS: NEW/OLD

  - INDEXES: Verify all Indexes

  - PARTITIONS: Verify All the Partitions

- Verify DB Connection string for all the systems:

  - SPP

  - FS

  - CSB

  - PS

  - CG

  - TS

  - Schedulers

  - WCF Service

  - API

  - Notification service

  - My Quote

- Hotfix changes:

  - Make sure your all the Hotfix changes which we done in Hotfix solution are done into your working solution as well

- Verify Systems:

  - List all the system which will be going LIVE in this release

- Web.config changes: Verify configuration changes for all of the below modules

  - SPP

  - FS

  - CSB

  - PS

  - CG

  - TS

  - Schedulers

  - WCF Service

  - API

  - Notification service

  - My Quote

- Verify if any new folder needs to be created and sufficient permission has been given on the same.

- Systems going to LIVE in this release:

  - SPP

  - FS

  - CSB

  - PS

  - CG

  - TS

  - Schedulers

  - WCF Service

  - API

  - Notification service

  - My Quote

- Release should have tested at staging before pushing them at live.

- Make sure that TEST, STAGING and PRODUCTION server share same environment. So what we test on test should have work on staging. (discussed earlier that Data on all 3 should be same)

After Release

Please also test below after release and delete all the test lead/booking before 8-8:30 AM

- Enquiry is coming from web site for both brand OC and OF.

- CT dialler is working for 120 seconds and CT agent can accept and ignore the lead.

- CT agent can perform task successfully and allocate to agent.

- All console have correct data and information (MGT, CT,Agent and Agent trophy,Team Leader and Sales leader.)

- Create SPP quote

- Create G2B quote from SPP quote and send to client

- Load booking to TD

- Create 1 of FS, PS, CSB, TS, CG (from all system)

- Edit Enquiry

- MMB Login along with Price tab

- Reply for conversation or email quote that sent for person who is on holiday or left

- Check new Enquiries are coming into SPP system

- Check Error Log For Deployed system and also for Conversation, new Enquiry, Notification

- Check Console stats, and badge (should not be assign to any because this can trigger any badge), rewards etc. if got any then remove after testing.

- Every 1st day of month – Check Reward section and badge and trophies etc, Are they okay and as expected?

- If new feature added which require permission for user role, then assign that as per card comment.